## Slide 1
 | June | July | August | Sept | Oct | Nov | Dec | Jan | Feb | March | April
Technical team kickoff | x |  |  |  |  |  |  |  |  |  | 
Management team kickoff |  | x |  |  |  |  |  |  |  |  | 
Scoping process developed |  |  | x |  |  |  |  |  |  |  | 
Clean Water Commission check-in |  | x |  |  |  |  |  |  |  |  | 
Project groups and draft budget |  |  | x |  |  |  |  |  |  |  | 
Complete draft text |  |  | x |  |  |  |  |  |  |  | 
Scoping/Cost Benefit |  |  |  |  |  |  |  |  | x |  | 
Clean Water Commission priorities |  |  |  | x |  |  |  |  |  |  | 
2019-2020 project vetting |  |  |  |  | x |  |  |  |  |  | 
Management team check-in |  |  |  |  | x |  |  |  |  |  | 
Complete 2019-2020 matrix |  |  |  |  | x |  |  |  |  |  | 
Kickoff 2019 projects |  |  |  |  |  | x |  |  |  |  | 
Management team check-in |  |  |  |  |  |  |  | x |  |  | 
Project vetting |  |  |  |  |  |  |  |  | x |  | 
Complete full draft w/matrix |  |  |  |  |  |  |  |  | x |  | 
Draft review |  |  |  |  |  |  |  |  |  | x | 
Complete final |  |  |  |  |  |  |  |  |  | x | 
BOCC adoption |  |  |  |  |  |  |  |  |  |  | x
2019-2024 Stormwater Capital Program Milestones

## Slide 2: Broad Project Categories
Maintenance and Operations (<25K)
Capitalized Maintenance (>25K)
Improvement Projects
  ~ 75 potential projects in database, plus ??

## Slide 3: Project types for 2019-2024
Required capital repair projects (>25K)
Required Underground Injection Control (UIC) projects
Priority projects delayed from 2013-2018 plan
Water quality treatment in Suds Creek, Chicken Creek, and Cougar Creek
Whipple Creek flow control, retrofit, and instream habitat
Ongoing Programs
  Catch basin treatment retrofits (HMA/Overlay coordination)
  Reforestation
  Downspout Disconnection
  Small grants program
  Priority drainage basin design

## Slide 4: Current Biennium (2017-2018)
BOCC desire to ramp up program after the cutbacks of earlier years
  Increased budget from $850K to ~ $2 million
  Challenging - timelines, design issues
8 projects
  Category B:
    3 required repairs (>$25K)
    2 required UIC retrofits (covering 10 drywells)
    1 water quality treatment project
    1 acquisition (shared purchase with Parks Division)
    Ongoing programs: catch basin retrofits

## Slide 5
Chart: Age of Treatment/Flow Control
| 70's | 80's | 90-94 | 95-99 | 2000-04 | 05-09 | 10-14 | 15-17
Treatment/Flow Control | 8 | 5 | 96 | 237 | 257 | 254 | 194 | 235
County owns ~ 1300 Treatment/Flow Control facilities – plus 2000 drywells, 12,000 inlets/catch basins, 500 miles of pipe
As this infrastructure ages – increase maintenance or capital costs to replace

## Slide 6: CWC Input
Provide capital program feedback in September/October
  Focus on Category C, some Category B
  Project types, priorities, what does community see as most important?
Strategy for maintaining/replacing aging infrastructure
Emergency reserves – what is appropriate?